Phase 1 — Project Foundation & Architecture

Objective

Establish a clean architecture before integrating every screen with the backend.

Tasks

1. Folder Structure

Organize the project into feature-based architecture.

src/

│

├── assets/

├── components/

├── constants/

├── hooks/

├── navigation/

├── screens/

├── services/

├── store/

├── types/

├── utils/

├── lib/

├── providers/

└── theme/

2. Service Layer

Never call Supabase directly inside screens.

Architecture

UI Screen

↓

Custom Hook

↓

Service

↓

Supabase

3. Global State

Use Redux Toolkit only for:

- Authentication

- Current user

- Current exam attempt

- Notifications

- App configuration

- Theme

- Network state

Do NOT store server data inside Redux.

Use React Query for server state.

4. React Query Setup

Configure

- QueryClient

- Retry policy

- Stale Time

- Cache Time

- Background refetch

All API calls should go through React Query.

Deliverables

✅ Clean architecture

✅ Service layer

✅ Redux configured

✅ React Query configured

Phase 2 — Authentication System

Objective

Build secure authentication.

Features

- Email Login

- Mobile Login (if required)

- Auto Login

- Session Restore

- Refresh Token

- Logout

- Protected Routes

Security

- Store tokens securely

- Handle expired sessions

- Automatic logout

- Session refresh

Deliverables

✅ Authentication complete

Phase 3 — Network Layer

Objective

Handle unstable internet.

Features

Network Detection

Online

Offline

Slow Network

Retry Failed Requests

Timeout

30 seconds

Request Cancellation

Automatic Retry

Exponential Backoff

1 sec

2 sec

4 sec

8 sec

Deliverables

Reliable networking

Phase 4 — Global Error Handling

Objective

Never let the app crash silently.

Build

Global Error Boundary

API Error Handler

Friendly Error Screens

Logging Utility

Every error should record

User

Screen

API

Stack Trace

Time

Later integrate

- Sentry

- Firebase Crashlytics

Deliverables

Reliable error handling

Phase 5 — Performance & Caching

Objective

Reduce API calls.

Cache

- Profile

- Subjects

- Classes

- Streams

- Configuration

- Images

Do NOT cache

- Answers

- Current Attempt

Use

React Query

Image Cache

AsyncStorage

Deliverables

Fast loading

Lower API traffic

Phase 6 — Offline Support

Objective

App should work even with poor internet.

Features

Offline Detection

Queue Failed Requests

Background Sync

Local Drafts

Sync when internet returns.

Example

Student selects answer

↓

Save locally

↓

Upload

↓

If upload fails

↓

Retry later

Deliverables

Offline resilience

Phase 7 — Student Dashboard Integration

Integrate

- Profile

- My Batches

- Assigned Mock Tests

- Notifications

- Performance Summary

Use

Existing backend

No new architecture

Deliverables

Dashboard complete

Phase 8 — Mock Test Listing

Student sees

Upcoming

Available

Completed

Expired

Every card shows

- Duration

- Marks

- Questions

- Attempts Left

- Available Until

Support

Search

Filter

Sort

Deliverables

Mock Test module complete

Phase 9 — Exam Instruction Screen

Display

- Duration

- Marks

- Negative Marking

- Calculator Allowed

- Attempts Left

- Instructions

Button

Start Test

Create

mock_attempt

Timer starts.

Deliverables

Exam launch ready

Phase 10 — Exam Engine

This is the largest phase.

Build

Question Loader

Navigation

Question Palette

Timer

Mark for Review

Clear Response

Auto Save

Resume Attempt

Question Images

Option Images

Question Status

Support

MCQ

Multiple Correct

Integer

Numerical

Deliverables

Production-grade exam player

Phase 11 — Auto Save System

Every answer

↓

Save locally

↓

Upload immediately

↓

Retry on failure

↓

Background sync

Never lose answers.

Deliverables

Reliable answer persistence

Phase 12 — Submission Engine

Confirmation Dialog

Answered

Skipped

Marked for Review

Student confirms.

Submit.

If timer ends

Auto Submit.

Deliverables

Submission complete

Phase 13 — Evaluation

Backend calculates

- Correct

- Wrong

- Unanswered

- Marks

- Negative Marks

- Time Taken

- Rank

Never calculate inside app.

Deliverables

Secure evaluation

Phase 14 — Result Module

Show

Score

Rank

Accuracy

Percentile

Time Taken

Correct

Wrong

Skipped

Performance

Subject-wise

Difficulty-wise

Deliverables

Results module

Phase 15 — Detailed Analysis

Each question

Show

Question

Your Answer

Correct Answer

Explanation

Time Taken

Question Images

Option Images

Deliverables

Analysis complete

Phase 16 — Notifications

Implement

Push Notifications

Examples

- New Mock Test

- Live Class

- Results Published

- Batch Updates

Later

Firebase Cloud Messaging

Deliverables

Notification system

Phase 17 — Security

Implement

Session Validation

Request Validation

API Authorization

Secure Storage

Prevent Multiple Attempts

Validate

attempt_limit

available_from

available_until

Server should always verify.

Deliverables

Secure application

Phase 18 — Monitoring

Track

- Crash Rate

- API Failures

- Screen Load Time

- Slow Queries

- Login Failures

- Exam Submission Failures

Integrate later

- Sentry

- Crashlytics

Deliverables

Production monitoring

Phase 19 — Optimization

Lazy Loading

Pagination

Image Compression

Prefetch

Memory Optimization

Background Fetch

Cache Cleanup

Deliverables

High performance

Phase 20 — Scalability

As traffic grows

Add

- CDN

- Redis Cache

- Background Job Queue

- Dedicated Analytics

- Load Balancer

- Read Replicas

- Microservices (only when needed)

Current Architecture

React Native App

│

▼

React Query

│

▼

Service Layer

│

▼

Supabase

│

▼

PostgreSQL

│

▼

Storage (CDN)

Future Architecture

React Native App

│

▼

API Gateway

│

▼

Authentication

│

▼

Redis Cache

│

▼

Supabase / PostgreSQL

│

▼

Background Queue

│

▼

Storage CDN

Recommended Development Order

| Phase | Priority | Status |
| --- | --- | --- |
| 1. Project Foundation | ⭐⭐⭐⭐⭐ | Next |
| 2. Authentication | ⭐⭐⭐⭐⭐ | Continue/Refine |
| 3. Network Layer | ⭐⭐⭐⭐⭐ | Next |
| 4. Error Handling | ⭐⭐⭐⭐⭐ | Next |
| 5. Performance & Caching | ⭐⭐⭐⭐☆ | Next |
| 6. Offline Support | ⭐⭐⭐⭐☆ | Before Exam Engine |
| 7. Student Dashboard | ⭐⭐⭐⭐⭐ | Build |
| 8. Mock Test Listing | ⭐⭐⭐⭐⭐ | Build |
| 9. Exam Instructions | ⭐⭐⭐⭐⭐ | Build |
| 10. Exam Engine | ⭐⭐⭐⭐⭐ | Core Feature |
| 11. Auto Save | ⭐⭐⭐⭐⭐ | Mandatory |
| 12. Submission | ⭐⭐⭐⭐⭐ | Mandatory |
| 13. Evaluation | ⭐⭐⭐⭐⭐ | Backend Driven |
| 14. Results | ⭐⭐⭐⭐☆ | Build |
| 15. Analysis | ⭐⭐⭐⭐☆ | Build |
| 16. Notifications | ⭐⭐⭐☆☆ | Later |
| 17. Security | ⭐⭐⭐⭐⭐ | Continuous |
| 18. Monitoring | ⭐⭐⭐⭐☆ | Before Production |
| 19. Optimization | ⭐⭐⭐⭐☆ | Before Launch |
| 20. Scalability | ⭐⭐⭐☆☆ | As User Base Grows |

Final Advice

Don't try to implement all 20 phases before releasing your app. Build them incrementally:

- Now: Focus on Phases 1–6 to create a solid technical foundation.

- Then: Build Phases 7–15 to deliver the complete student exam experience.

- Finally: Add Phases 16–20 as your user base grows and you prepare for production scale.